- How do I find my team’s burndown chart ?

On the program menu item select Program Increment Progress

Make sure on the top left you have the correct ART selected , if not click on the program and click on the art name your project falls under

Top right click on Drill down

The Art Diagram will be displayed

Select View Teams – all teams under the selected art will now be displayed with their burndown chart

- How do I view my program board for the PI ?

- How do I find the team view to see team roles.

Note: you may need to find +Show All (there are a few of them) and expand this if you cannot see Teams.  Also you may need to resize the screen to under 100% to see everything on the menu in the image above if you cannot find what you are looking for.

- How to open and close a sprint.

NB Do this only under exceptional purposes!!!

You may need to open a closed sprint to get at stories that are stuck in closed but are not completed or etc.

Teams -> +Select More -> Sprints

Find closed sprints using the Previous and Next buttons.

Click hyperlink on name of closed sprint.

Click + Full Details

Find State and then toggle and move from closed to in dev or other status.  Remember to close it again!!!

- How to get a spreadsheet of Features and Stories from Jira Align

​

Go to Team -> Stories

​

Apply Filter and select Program Increment.

​

Using filter continue and select PI and Team

then under More Actions export it.

When you have the spreadsheet downloaded note the following:

- I select the User Stories tab at the bottom of the spreadsheet.  Then delete rows 1 to 4.

- Then I find Parent ID and Parent Feature and cut these columns and I put these at the left of my spreadsheet.

My goals is to sort the spreadsheet so that.

Feature 1

User Story 1

User Story 2

Etc.

Feature 2

User Story 1

User Story 2

Etc.

To sort by Parent Feature to achieve Feature 1

User Story 1

User Story 2

Etc.

Feature 2

User Story 1

User Story 2

Etc.

You may need to do another sort where you sort by Sprint.

​